Automation Delivery SOP

AI Automation Agency Starter Kit | How to deliver every automation project

# Phase 1: Kickoff (Day 1)

Schedule 60-minute kickoff call

Document all existing software tools and access requirements

Map the current manual process step-by-step

Agree on success metrics (time saved, error rate, response time)

Get all API keys, software access, and credentials

Set up shared folder for documentation and testing

# Phase 2: Build (Days 2-7)

Build automation in Make/Zapier/n8n using agreed blueprint

Test each step individually before connecting the full workflow

Create error handling and notifications for failures

Document every step with screenshots for the client handover guide

# Phase 3: Testing (Days 8-10)

Run 10 test scenarios with real data (not dummy data)

Test edge cases: missing fields, duplicate submissions, API errors

Have client review with 2 revision rounds included

Document any limitations discovered during testing

# Phase 4: Delivery and Training (Days 11-14)

Send recorded walkthrough video (Loom) of the complete automation

Deliver written documentation: what it does, how to monitor it, how to pause it

Run 30-minute training call with client's team

Set up monitoring and alert system (notify client if automation fails)

Send project completion invoice and final deliverable email

# Phase 5: 30-Day Follow-Up

Day 7: Check in -- is the automation running smoothly?

Day 14: Share performance data -- how many automations run, time saved

Day 30: Schedule expansion call -- what's the next process to automate?